Agenda

11 February 2025 DPW Advisory Board Meeting

Attendees:  Todd Swanson,  John Poshka, Troy Winkleman, Steve Rudnicki , Dennis Lutes, Doug Sanderson,  Jim Simpson,  Andrew Thompson, Erin Schuster

1. Welcome/ Introductions:

2. Action Items:  Approve minutes to 14 January 2024 meeting.

3. Old Business:

- WPCF - Future projects:  Replacing sludge press; generator at raw sewage pump sta. and I&I study recommendations. EDA Grant application, status. Mtg. w/MRB on 28 Feb. @ Eason Hall to discuss down scoping project.

- Electric upgrade projects:

- Bourne St. substation upgrades; Ordering new transformers - status.

- Grant award from NYSERDA for PSE to do study for 2nd primary feeder - status.

- Award for circuit switches (per e-mail), switches ordered, 72 wk. lead time.

- MRB Support Services: Status; 1. WIIA grant application for future water projects rejected, what next?

- Manhole Replacement at Growers: Kingsview work – status, claim issues.

- CGR report and recommendations.

- Drinking Water Source Protection: Status of final plan, check dams, dredging, easement.

- Welch building – special use permit, electric feeder decision, access/parking issues.

- Swimming pool grant for rehab work.

- Amer. Power Asso. DEED program (per e-mail).

- Electrical engineering services, review of proposals.

- Lighting in Moore Park.

4. Review of ongoing/upcoming work:

- Public Works

- Electric

- Water

- Sewer

5. New Business/Open Discussion:

6. Action Items: