BOARD OF PUBLIC WORKS ADVISORY MEETING

March 11, 2025

MEMBERS Attending:	 Chairman - Todd Swanson, Troy Winkleman, Steve Rudnicki,

Dennis Lutes and Jim Simpson

OTHERS: Andrew Thompson, Erin Schuster

MINUTES:    A motion to approve the minutes to the 11 February meeting was made by Steve Rudnicki and seconded by Troy Winkleman.  The motion was passed unanimously.

OLD BUSINESS:

Andrew provided an update of on-going, and past projects, as well as the activities of the Village DPW departments.  Regarding the future work at the WPCF.  Andrew noted they are still waiting to hear on the EDA grant application. A mtg. with MRB was held on 28 Feb. to discuss next step.  Handouts from the meeting were discussed.  The scope of the press building addition was noted, a decision to proceed with design is next step.  The design will have the sludge press as primary feature and other elements will be alternates to be added as funding permits, dependent on other grants.

Andrew updated information on Electric Dept. projects.  Andrew indicated he was expecting to advertise for the new transformers soon after some further discussion between PSE and Jon Tucker. Andrew did not have an update on the NYSERDA grants for the study by PSE for a 2nd primary feeder to the Village or for a grant for SCADA funding.

Relative to future water projects on the Water System Master Plan and support by MRB, Andrew advised that he was weighing alternatives.  He noted that they are still involved with the lead service line review.

Andrew indicated no change on the manhole replacement project at Growers. Cleanup and restoration work by Kingsview remains to be done once spring weather allows work to continue.

The CGR report and recommendations is still a topic Andrew wants to address. We will discuss key recommendations in the future.

Regarding the Drinking Water Source Protection Plan, there is no change.  Pursuing a buffer zone easement on the property west of the reservoir continues to be a priority. The next stake holder meeting with Sarah Swinko, Southern Tier West is waiting on guidance from the State.

No change regarding the Welch building special use permit, the Village has informed the developer, by letter, the cost of addressing the increased electric load. The developer continues to look into potential grant funding, possibly to include expenses of the Village for the necessary electrical changes.

Dennis Lutes noted that the next step is the design for the pool rehab project.  The proposed schedule would have the design complete so a contract can be awarded to have work done after this summer and completed by the start of summer 2026.

Andrew discussed the DEED program which would allow monitoring the power usage to include voltage, current, etc. He noted the grant contract was signed and he hoped to have the Smart Cable Sensors installed soon.

Andrew noted the Electrical Engineering support agreements with Ferguson (primary) and O’Connell had been signed.  He indicated that they had a meeting with Ferguson and Jon Tucker to discuss scope, and support Jon Tucker had provided for the Village in the past. Andrew indicated that he wanted to issue a task under the contract to Ferguson for maintenance at English St. substation.

Regarding lighting in Moore Park, Andrew has provided information on lighting fixtures and pole to Don McCord for the Planning Board to review.

REVIEW OF DEPARTMENT HEADS:

Public Works – Holt St. water service connections as weather permits and cleanup from plow damage.

Electric Dept. – New service poles and conductors Plank Rd. from Grove St. to Hardenburg Rd.

Water Dept. – Operations, did have training for Fire Dept.

Sewer Dept. – Operations, did have training for Fire Dept.

NEW BUSINESS/OPEN DISCUSSION:

- Andrew noted the 2024 Elec. Utility Financial/Operational Ratio summery he sent out.

- Regarding the emergency repair on N. Portage of the main waterline, a contract with St. George Enterprises was awarded.  He looks for the work to start next week.

- Andrew noted the need to replace the water meter radio reader.  The old one is outdated.  A new one cost approx. $40K.

Troy Winkleman made the motion to adjourn, seconded by Steve Rudnicki and unanimously passed.

The next Advisory Board meeting was scheduled for 8 April 2025, at 6:30.