BOARD OF PUBLIC WORKS ADVISORY MEETING

October 14, 2025

MEMBERS Attending:	 Chairman - Todd Swanson, Troy Winkleman, Dennis Lutes, and Steve Rudnicki

OTHERS: Erin Schuster

MINUTES:    A motion to approve the minutes to the 9 September meeting was made by Troy Winkleman and seconded by Steve Rudnicki.  The motion was passed unanimously.

OLD BUSINESS:

Erin provided an update of on-going, and past projects, as well as the activities of the Village DPW departments.  Regarding the future work at the WPCF, he noted there was no change. They are still waiting to hear on the EDA grant application. He indicated the additional information requested by EDA has not been provided by the processors and likely would not be. (MRB is proceeding slowly on the design waiting on EDA decision).

Erin updated information on Electric Dept. projects.  He indicated the transformers have been ordered, a kick-off meeting with VA Transformer was scheduled for 10/20/25.  Regarding the NYSERDA grant for PSE to do study for second primary feed for the Village Erin indicated NYSERDA is still reviewing the revise work scope. Regarding the PO for the circuit switches, Erin advised delivery was on track for Spring 2026. Erin advised that relays panels for Bourne St. substation were out for bids.

Regarding electrical engineering services, Erin indicated that Ferguson had been tasked to do the emergency work to reset guy wires at three pole structures.  This work is to be completed in the next 2 weeks.

Relative to support by MRB, Erin indicated they were still working on the lead service line survey and mapping. Of 900 services in the Village, 300 remain to be located and mapped

Regarding the Drinking Water Source Protection Plan, Erin has not received a reply from Sarah Swinko replacement at Southern Tier West. He did not have an update on the status of the report to DEC.

Regarding the Welch building, the developer has been in to renew the building permit. Dennis advised that the estimated cost of the project had increased to $20M.

For the work on the pool, the Village has a $200K commitment for the project.  In-kind work by the Street Dept. for performing demolition will be done.  Bid opening for the contract is scheduled for Wed. at 11:00.

Regarding the DEED program, Erin advised the smart cable sensors have been relocated. A final report is expected by the end of Nov.

Regarding lighting in Moore Park, Erin indicated that part of the funding is included in the NY Forward Grant.  He advised that they are going out to bid on half the lights at this time.

Regarding the report from Homeland Security, Erin advised they have the new security cameras and wire, The Village Electric staff will install wiring and brackets on the buildings. The camera/security vender will do camera install and hook-up.

REVIEW OF DEPARTMENT HEADS:

Public Works – Work on N. Portage, change of water services from 6” to new 12” line, sidewalk work and restoration. Also, demo at the pool.

Electric Dept. – Reconductoring on Mt. Baldy Rd. Next work on Rte. 20 west.

Water Dept. – Operations, grape harvest

Sewer Dept. – Operations, grape harvest.

NEW BUSINESS/OPEN DISCUSSION:

Erin indicated there was an easement issue for the Town waterline work on Rte. 5 east.  The location of the chlorine booster.

Erin also noted that there will be an electric rate increase as a result of the power authority increase for the whole State.

Troy Winkleman made the motion to adjourn, seconded by Steve Rudnicki and unanimously passed.

The next Advisory Board meeting was scheduled for 11 November 2025, at 6:30.