BOARD OF PUBLIC WORKS ADVISORY MEETING

June 10, 2025

MEMBERS Attending:	 Chairman - Todd Swanson, Troy Winkleman, Dennis Lutes,

and Jim Simpson

OTHERS: Andrew Thompson, Erin Schuster

MINUTES:    A motion to approve the minutes to the 13 May meeting was made by Troy Winkleman and seconded by Jim Simpson.  The motion was passed unanimously.

OLD BUSINESS:

Andrew provided an update of on-going, and past projects, as well as the activities of the Village DPW departments.  Regarding the future work at the WPCF, he noted there was no change. They are still waiting to hear on the EDA grant application.

Andrew updated information on Electric Dept. projects.  He indicated The bid opening for the new transformers was held with 5 bids submitted. He indicated bid review was being done  and VA Transformer was apparent low, about $1.4M.  Regarding the NYSERDA grant for PSE to study a second primary feed for the Village, Andrew was optimistic regarding a grant award soon.  There was no new info on the NYSERDA grant for SCADA funding grant.  Regarding the PO for the circuit switches, Andrew indicated the PO was on track for an April 2026 delivery.

Andrew indicated Ferguson is on board, the first task issued to test the breakers at English St. substation.  He also noted that they would meet with Ferguson once a month.

Relative to future water projects on the Water System Master Plan and support by MRB, Andrew indicated no award for EFC grant.  Future support by MRB is on hold.  Square Engineering from Buffalo maybe an alternate firm to resubmit a grant next year.

Andrew indicated that Kingsview had one more day of restoration work to finish their project at Growers.  He also was not anxious to see Kingsview for future work.

The Board had a discussion regarding the CGR report. The chain of command and communications were addressed.  The use of Facebook vs. the quarterly newsletter was discussed.  Also, the board encouraged more involvement by Both Andrew and Erin with the Public Works Dept.  This topic will be revisited in about 6 months.

Regarding the Drinking Water Source Protection Plan, Erin has not heard from Sarah Swinko, Southern Tier West, relative to the completed report to NYDEC.  Erin will contact her for an update.  Relative to the property west of the reservoir, a survey has been done for the easement and provided to the attorney.

No change regarding the Welch building special use permit. The developer continues to look into potential grant funding, possibly to include expenses of the Village for the necessary electrical changes.

Dennis/Andrew noted  The preliminary design for the pool rehab project was reviewed. The project is moving forward.

Regarding the DEED program Andrew indicated that the Smart Cable sensors have been installed at Mogan David, Growers and on circuit #205 to  monitor the power usage, They will be moved to the next locations after 6 weeks.

Regarding lighting in Moore Park, Andrew indicated that the lighting layout plan should be available soon.

Regarding the repointing, Phase 3, at the Water Treatment plant, Erin indicated that R.E. Kelly did have the brick delivered to start the work.  However, the start schedule is on hold, do to other work commitments.

REVIEW OF DEPARTMENT HEADS:

Public Works – Work on Holt St. service lines.

Electric Dept. – Work on Rte. 5 west and new poles on Chestnut St.

Water Dept. – Operations, lead service line review, locating curb boxes for GIS system map.

Sewer Dept. – Operations

NEW BUSINESS/OPEN DISCUSSION:

- Dennis advised that a new police chief has been hired.

- Dennis also noted there was an open meeting regarding the awarded grants on 12 June at Eason Hall from 4-8.

Troy Winkleman made the motion to adjourn, seconded by Jim Simpson and unanimously passed.

The next Advisory Board meeting was scheduled for 8 July 2025, at 6:30.