BOARD OF PUBLIC WORKS ADVISORY MEETING

September 9, 2025

MEMBERS Attending:	 Chairman - Todd Swanson, Troy Winkleman, and Steve Rudnicki

OTHERS: Andrew Thompson, Erin Schuster

MINUTES:    A motion to approve the minutes to the 8 July meeting was made by Steve Rudnicki and seconded by Troy Winkleman.  The motion was passed unanimously.

OLD BUSINESS:

Andrew provided an update of on-going, and past projects, as well as the activities of the Village DPW departments.  Regarding the future work at the WPCF, he noted there was no change. They are still waiting to hear on the EDA grant application. He indicated that EDA has requested additional information, including info from the processors. (MRB is proceeding slowly on the design waiting on EDA decision).

Andrew updated information on Electric Dept. projects.  He indicated the transformers have been ordered, PO award to bid VA Transformer, low bidder.  Regarding the NYSERDA grant for PSE to study a second primary feed for the Village, Andrew indicated a revise work scope was provided to NYSERDA and is still being reviewed. Regarding the SCADA proposal from PSE, $65K, considered high.  Andrew indicated that he would inquire if Ferguson could do design.  Regarding the PO for the circuit switches, Andrew indicated the PO was on track for an April 2026 delivery.

Regarding electrical engineering services, Andrew indicated Ferguson is on board, their first task issued to do breakers maintenance and relay calibrations at English St. substation is complete.  A second task to do emergency work to replace guy wires on three pole structures.

Relative to future water projects on the Water System Master Plan and support by MRB, Andrew indicated no award for EFC grant.  Future support by MRB is on hold.  Square Engineering from Buffalo maybe an alternate firm to resubmit a grant next year.  No change.

Regarding the Drinking Water Source Protection Plan, Erin advised that Sarah Swinko has left Southern Tier West. He did not have an update on the status of the report to DEC.  Erin noted that there was a meeting this Thur. with the property owner and surveyor regarding the easement west of the reservoir.

No change regarding the Welch building special use permit. Andrew noted they need to contact the developer to coordinate electrical work changes for service to the building.

Andrew did not have new information on the pool rehab project.  The pool is closed for the year.

Regarding the DEED program, Andrew indicated the first report has been received.  He will forward that out for our review.  The Smart Cable sensors were left in the same locations to recover additional data.

Regarding lighting in Moore Park, Andrew indicated that the final report was expected soon. He indicated he has final specs. and just needs decision on fixtures to move forward.

Regarding the repointing, Phase 3, at the Water Treatment plant, Andrew advised that this work will be done in 2026 per the contractor,  R.E. Kelly.

Regarding the report from Homeland Security, Andrew advised he is reviewing findings and looking at upgrading security measures for Village facilities.

REVIEW OF DEPARTMENT HEADS:

Public Works – restoration work at Growers and on Holt St. Water St. paving.

Electric Dept. – Reconductoring on Rte. 20 East. Next will be Mt. Baldy Rd.

Water Dept. – Operations, AE working on the garage design.

Sewer Dept. – Operations – ready for harvest season.

NEW BUSINESS/OPEN DISCUSSION:

- Andrew commented on the EPA review at the WPCF.  There are a few items to be addressed, including the PH of the discharge.

- Andrew noted that he is having Ferguson replace guy wires at 3 pole structures.

- We had a good discussion on hourly lineman rates relative to losing trained newer staff to Jamestown and/or Nat’l. Grid, for higher pay.

Troy Winkleman made the motion to adjourn, seconded by Steve Rudnicki and unanimously passed.

The next Advisory Board meeting was scheduled for 14 October 2025, at 6:30.